Project detail

| Project detail |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Name for this project |  |  |  |  |  |  |  |  |
| Novel systems and computational tools to advance experiential learning in applied learning environments |  |  |  |  |  |  |  |  |
| Project reference description |  |  |  |  |  |  |  |  |
| INT20_01 |  |  |  |  |  |  |  |  |
| Primary technical contact (not included in application) |  |  |  |  |  |  |  |  |
| Wes Sonnenreich, Suzy Watson |  |  |  |  |  |  |  |  |
| What is the expected duration of this project? |  | 07/2019 |  |  | to |  | 06/2025 |  |
| How much is expected to be spent over the life of this project? |  | AUD | $4,100,000 |  |  |  |  | .00 |
| What are the objectives of this project? |  |  |  | 1,000-character limit |  |  |  |  |
| Intersective Pty Ltd (“Practera”) is developing real-time learning analytics tools to reliably interpret learning behaviour and to accurately predict learning outcomes and trigger personalised learning interventions. With the increasing demand for experiential (applied) learning and highly constrained supply of teaching resources, Practera is conducting this R&D project to design, develop and trial novel systems and computational tools that enable large-scale experiential learning. This project aims to build novel algorithmic systems capable of reliably evaluating and predicting an individual or a team’s learning outcomes (e.g. predicting risk of student/team failing) and generating insights based on captured and extrapolated data and measurable skills outcomes for an individual or a team across diverse program types. Research has also been undertaken to reduce privacy risk exposure and to develop an AI based evaluation/feedback model to provide timely feedback and maintain students’ engagement. |  |  |  |  |  |  |  |  |
| ###### Additional response – not included in application |  |  |  |  |  |  |  |  |
| For the income period, how much was spent on feedstock inputs? |  | AUD | 0 |  |  |  |  | .00 |
| Postcode where most of the R&D activities were conducted |  |  |  |  |  | 6051 |  |  |
| Field of research for the majority of R&D activities |  |  |  |  |  |  |  |  |
| ANZSRC Division | 46 INFORMATION AND COMPUTING SCIENCES |  |  |  |  |  |  |  |
| ANZSRC Group | 4609 INFORMATION SYSTEMS |  |  |  |  |  |  |  |

# Core 1 – Design and development of data analytics and machine learning system for quantifiable skills development through experiential learning

| Name for this core activity |  |  |  |  | 200-character limit |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Design and development of data analytics and machine learning system for quantifiable skills development through experiential learning |  |  |  |  |  |  |  |  |  |  |
| Does this activity commence after the end of the income period for the application? |  |  |  |  |  |  |  |  | No |  |
| Start and end dates |  |  | 07/2019 |  |  | to |  | 06/2025 |  |  |
| Estimated expenditure |  |  | AUD | TBC |  |  |  |  |  | .00 |
| Was some or all of this core activity conducted by a Research Service Provider (RSP) or Cooperative Research Centre (CRC)? |  | Please choose… |  |  |  |  |  |  |  |  |
| Which Research Service Provider conducted some or all of this activity? |  | Please choose... |  |  |  |  |  |  |  |  |
| A brief description of the services provided by the Research Service Provider |  |  |  |  |  |  |  |  |  |  |
| What was the hypothesis? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| The ability to reliably quantify skill levels and skill development presents a major area of technical uncertainty across the education technology industry. Practera is undertaking research into extending the analytic capability of its experiential learning platform through new machine learning (ML) techniques and methods for data mining. These new ML solutions aim to facilitate robust, real-time learning analytics (LA) to accurately predict learning outcomes and trigger personalised learning interventions that no other LA platform possess. Work to date on this activity has focused on: - Development of a novel method using temporal motifs and dynamic social network analysis (SNA) to understand team cohesion. - Development of a new unsupervised machine learning methodology, that blends measurement science and ML methods, to identify students’ learning strategies from complex datasets. - Development of a novel tool to provide early warning of students at risk of failing based on learning platform engagement. Following initial development of the learning analytics (LA) tools above, work in FY23 focused on integrating and trialling the tools developed into the LA toolbox and incorporating novel privacy preserving analytics previously developed as part of a CRC-P project. Collection of data, feedback from students and monitoring of student engagement has continued and is required to inform further technology development and refinement. Experiential learning programs generate vast amounts of heterogenous data as a result of diverse program structures, assessment types and skill taxonomies. This presents significant technical barriers to creating consistent, comparable skill development measures across the different learning experiences. Significant technical uncertainty remains in relation to achieving meaningful and accurate comparison of skills development. Practera hypothesises that a novel approach to data normalisation and comparison, incorporating domain-specific adaptations to machine learning techniques, will enable meaningful cross-program skill development comparisons with sufficient accuracy to detect statistically significant differences in quantified skill matrices across different experiential learning program designs. Work in FY24 also focused on: - Developing novel methods to normalise data collected (skill development measurements) from different experiential learning programs; and - Development of a new ML enabled comparison tool for cross-program skill development comparisons. The complexities and technical uncertainties associated with capturing and measuring of competencies mean that successful development of a novel data normalisation and comparison technique may not be possible or result in different conclusions being drawn when comparing different learning program designs. |  |  |  |  |  |  |  |  |  |  |
| Did you conduct this core activity for a substantial purpose of generating new knowledge? |  |  |  |  |  |  |  |  | Yes |  |
| What new knowledge was this core activity intended to produce? |  |  |  |  | 1,000-character limit |  |  |  |  |  |
| New knowledge intended to be produced includes: Prior work: - A new three-step methodology that blends measurement science and unsupervised ML methods to identify the different learning strategies adopted by learners. - A novel approach using temporal motifs and SNA to measure team cohesion emergence from collaboration datasets. - A novel computational methodology to detect patterns in complex data from which different learning strategies adopted by learners can be inferred. FY24: - A new methodological technique for comparing heterogenous experiential learning programs. - Novel data transformation techniques specific to experiential learning analytics. - Understanding the limitations and requirements to cross-program skills development measurements. |  |  |  |  |  |  |  |  |  |  |
| How did the company determine that the outcome could not be known in advance? |  |  |  |  |  |  |  |  |  |  |
| ☑ | There was no applicable information in scientific, technical, or professional literature or patents |  |  |  |  |  |  |  |  |  |
| ☑ | Experts in the field provided advice that there wasn't a solution that could be applied |  |  |  |  |  |  |  |  |  |
| ☑ | There wasn’t a way to adapt solutions from other companies in, and out of, Australia |  |  |  |  |  |  |  |  |  |
| ☑ | Other |  |  |  |  |  |  |  |  |  |
| ☐ | The company did not look into existing knowledge |  |  |  |  |  | 1000-character limit |  |  |  |
| Please explain what sources were investigated, what information was found, and why a competent professional could not have known or determined the outcome in advance. |  |  |  |  |  |  | 1,000-character limit |  |  |  |
| The ability to reliably quantify skill levels and skill development is a major area of technical uncertainty for the education technology industry – no off the shelf solution exists for quantifying skills development from experiential learning experiences. Practera actively collaborates with research agencies and industry partners, including academics, industry professionals and technical experts. An in-depth analysis of the scientific, technical, and professional literature was conducted before the commencement of this research project. Similarly, patent searches are required as part of the patent filing process this was undertaken by Practera when filing their patent (WO/2017/004670) related to this research undertaken as part of this activity. |  |  |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |  |  |
| What was the experiment and how did it test the hypothesis? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| Experiment 1: Can team cohesion be modeled using temporal motifs and dynamic social network analysis (SNA) - Participants’ interaction with materials were characterised into ten activity classes in two stages: - Clustering the teams based on their online engagement - Analysing the temporal learning processes and interactions of each team with respect to the clusters - Temporal motif groups were analysed to understand how team clusters interacted with course resources - Team interactions were structured based on engagement with activity class labels as a network and motifs analysed - Iterative data mapping of chatlogs was undertaken to create datasets for SNA - Development and testing of code to evaluate participant engagement using text-based context and sentiment analyses Experiment 2:Can an unsupervised machine learning methodology, that blends measurement science and ML methods, identify students’ learning strategies from complex datasets New deep learning and ML methods to: - Identify different learning strategies adopted by learners using a three-step method and students grouped based on engagement across latent activities using hierarchical clustering. - Classify mentor feedback and to predict feedback based on input data. The dataset was split 70% for model training and 30% for validation. Experiment 3: Can students at risk of failing be identified based on engagement Top-k algorithms were assessed for compatibility with Practera’s data and LA models. Experiments were undertaken to: - Develop a new technique to summarise data that aligns with top-k and course setting - Test the correlation between predictors and outcomes Regression scores across multiple tests with data constructed with different summarisation strategies was compared, and a correlation analysis using Generalised Linear Regression Model (GLM) with a 10-fold repeated cross-validation strategy was conducted. Experiement 4: Can skills be reliably compared across experiences through novel data normalisation and comparison method(s) Systematic experiments were conducted in FY24 to test the hypothesis that novel methods could enable valid cross-program skill comparison: - Experiment 4a: Baseline Assessment & Standard Method Failure: - Hypothesis: Standard statistical normalisation techniques (e.g., Z-score, Min-Max scaling) applied to raw skill assessment data from heterogeneous programs will fail to produce comparable results, as evidenced by statistically insignificant differences between programs expected to differ, or by counter-intuitive rankings. - Method: Skill assessment matrix data (self, peer, expert scores against rubrics) was collected from multiple distinct experiential learning programs (N > 5) with known structural variations (e.g., duration, feedback frequency, assessment types). Standard normalisation techniques were applied to the raw scores for specific target skills (e.g., 'Problem Solving', 'Communication'). - Measurement: Comparability was assessed by: (i) Statistical tests (e.g., ANOVA, t-tests) comparing normalised scores between program groups hypothesised a priori to foster different levels of skill development – expecting statistically significant differences. (ii) Correlation analysis between normalised scores and other performance indicators. (iii) Qualitative review of rankings for face validity by domain experts. - Experiment 4b: Investigating Influence Factors & Data Characteristics: - Hypothesis: Specific program design variables (e.g., assessment type mix, feedback timing) and data characteristics (e.g., assessor type, rubric granularity) are significant drivers of variance in raw skill scores, independent of actual student skill level. - Method: Statistical modelling (e.g., regression analysis, mixed-effects models) was used on the collected dataset to quantify the contribution of different program factors and data characteristics to the observed variance in skill scores. Feature engineering was explored to represent program differences numerically. - Measurement: Effect sizes, p-values, and variance explained (R-squared) for different factors were calculated to identify key drivers of heterogeneity. - Experiment 4c: Development and Testing of Novel Normalisation Models: - Hypothesis: Novel models incorporating domain-specific features (e.g., assessor identity, rubric structure parameters identified in Exp 4b) or employing techniques suited for noisy/biased data (e.g., robust estimators, adversarial learning principles adapted for bias mitigation) can improve comparability compared to baseline (raw scores) and standard normalisation (Exp 4a). - Method: Several novel analytical models were designed and implemented based on findings from Exp 4b. Examples include: (i) A regression-based approach attempting to statistically control for identified program/assessor effects. (ii) Exploration of ML techniques (e.g., autoencoders with domain-specific constraints) to learn latent representations less sensitive to superficial variations. These models were trained/applied to the dataset. - Measurement: The effectiveness of these novel models was evaluated using the same comparability metrics as in Exp 4a (statistical tests between groups, correlation, face validity), comparing their performance against the baseline and standard methods. Iterations involved adjusting model parameters and feature sets. - Experiment 4d: Exploring LLMs for Assessment Item Calibration: - Hypothesis: Large Language Models (LLMs, e.g., BERT-based sentence embeddings followed by clustering) can identify semantically similar assessment rubric items across different programs with sufficient accuracy (>80% agreement with human experts) to potentially inform score calibration. - Method: Rubric items related to common skills (e.g., 'Critical Thinking') were extracted from different program designs. LLM techniques were used to generate embeddings and cluster items based on semantic similarity. - Measurement: LLM-generated clusters were compared against manual groupings created by subject matter experts using metrics like Adjusted Rand Index or F1-score. Preliminary tests explored using these similarity scores to adjust or weight scores during normalisation (linking back to Exp 4c). |  |  |  |  |  |  |  |  |  |  |
| How did you evaluate or plan to evaluate results from your experiment? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| Development of a new method to understand team cohesion using temporal motifs and dynamic social network analysis (SNA) - The optimal number of clusters was identified and graphed to explain the variance of each cluster and to obtain an approximation of their correlation - Cluster based visualisation of temporal motifs and normalised distribution was built, each motif classified and compared for synchrony - Patterns in participant relationships (network) were identified using a range of network properties (e.g. distance, similarity and influence measures) Development of an unsupervised machine learning methodology, that blends measurement science and ML methods, to identify students’ learning strategies from complex datasets Probability of learner engagement was calculated and compared to different clustering categories. Eleven models were validated for mentor feedback classification – all models had similar (validation) test accuracy predictions. Lower performing classes showed lower precision, recall and f1 measures, while there was difficulty distinguishing one high performing class. Development of a new tool to identify students at risk of failing based on engagement The GLM analyses for top-k algorithm were evaluated according to model performance and correlation between variables, with a focus on how well the model fits the data and identification of statistically significant relationships between the variables. Development of novel data normalisation and comparison method(s) Evaluation of the FY24 normalisation experiments yielded the following results: - Experiment 4a (Standard Methods): Evaluation confirmed the hypothesis. Applying standard normalisation techniques (Z-scores, Min-Max) failed to produce meaningful comparisons. ANOVA tests on normalised scores frequently showed statistically insignificant differences (p > 0.10) between program groups where skill development differences were strongly expected based on program design (e.g., high-intensity coaching vs. minimal guidance). Furthermore, rankings derived from normalised scores often lacked face validity when reviewed by experts, demonstrating these methods were inadequate for the data's heterogeneity. - Experiment 4b (Influence Factors): Evaluation using regression models identified 'assessor type' (self vs. peer vs. expert) and 'rubric specificity' as highly significant (p < 0.01) predictors of score variance, often explaining more variance than program structure itself. This quantitatively confirmed that assessment inconsistency was a primary barrier. - Experiment 4c (Novel Models): Evaluation showed that the novel models developed and tested in FY24, while theoretically promising, provided only marginal improvements in comparability metrics over standard methods when applied to the real-world, noisy data. For instance, while a regression model controlling for assessor type slightly improved group separation, the results remained statistically weak and sensitive to outliers. No tested model achieved the target of consistently detecting expected differences with statistical significance (p < 0.05) across multiple skills and program comparisons. The evaluation indicated these methods could not sufficiently overcome the underlying data quality and inconsistency issues within the current assessment paradigm. - Experiment 4d (LLM Calibration): Evaluation showed mixed results. LLMs could group some obviously related rubric items with reasonable accuracy (~70-75% agreement with experts for clear cases), but struggled significantly with nuanced distinctions or items requiring contextual understanding of the specific program's learning objectives. The accuracy achieved was deemed insufficient for reliable automated calibration across diverse rubrics at this stage. Using the LLM similarity scores to adjust normalisation in Exp 4c did not yield significant improvements in comparability. Overall Evaluation Conclusion for FY24 Normalisation Work: The systematic evaluation across these experiments demonstrated that the primary obstacle to reliable cross-program skill comparison was the high degree of uncontrolled variance and inconsistency originating from the assessment process itself (differing rubrics, assessor calibration issues). The normalisation methods attempted in FY24, both standard and novel, were insufficient to overcome this fundamental data quality challenge. |  |  |  |  |  |  |  |  |  |  |
| Please describe any conclusions reached from your experiments. |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| Development of a method to understand team cohesion using temporal motifs and dynamic social network analysis (SNA) - The temporal motif analysis technique was successfully used to understand team cohesion, with clustering revealing four distinct groups when visualised on a dendrogram. - Use of SNA chat data did not appear to be appropriate for identifying participant relationships, further research is needed to develop a better data input format and on data mapping. - The tool developed to evaluate participant engagement requires additional work to define detection thresholds – which has proven difficult as sentiments expressed in text rarely reach the trigger limit. Development of an unsupervised machine learning methodology, that blends measurement science and ML methods, to identifying students’ learning strategies from complex datasets Work is ongoing to collect more mentor feedback (quality) samples for each classification class to improve prediction accuracy. Development of a new tool to identify students at risk of failing based on engagement The top-k algorithm was found to be incompatible with LA models, however, it can improve classification accuracy. Development of novel data normalisation and comparison method(s) Conclusions drawn from the FY24 experiments focused on data normalisation and comparison: - Standard Normalisation Inadequacy Confirmed: The experiments empirically validated that standard statistical normalisation techniques are unsuitable for comparing skill development across heterogeneous experiential learning programs due to their inability to account for structural and assessor-related variance. - Assessment Inconsistency is the Primary Blocker: The key technical conclusion is that the variability and lack of calibration in the source assessment data (across different rubrics, self/peer/expert assessors) is the dominant barrier preventing reliable cross-program comparison. Normalisation techniques alone, as tested, cannot adequately compensate for this level of source data noise and bias. - Novel Methods Tested Showed Limited Success: While novel approaches were designed and tested (Exp 4c), they failed to achieve the required level of comparability on the real-world data. This negative result constitutes new knowledge, indicating that purely mathematical normalisation applied post-hoc to inconsistent assessment data is likely insufficient. - LLM Potential Limited (Currently): While LLMs show some potential for identifying semantic similarity in rubric items (Exp 4d), current accuracy is insufficient for robust, automated calibration needed for reliable comparison. Further research into more sophisticated AI techniques or different approaches is needed. - New Assessment Strategies Required: The emergence of student LLM use for generating work products introduces a further significant challenge to traditional assessment analysis, reinforcing the conclusion that novel assessment strategies, potentially less reliant on final work products and perhaps integrated with real-time interaction analysis, may be necessary alongside improved data handling. - Future Work Direction Identified: The core conclusion is that achieving reliable cross-program comparison requires addressing the assessment inconsistency directly. Future R&D must therefore focus on either: (a) developing novel methods for calibrating assessments across programs before comparison (potentially involving new assessor training protocols, co-design processes, or AI-assisted calibration tools), OR (b) designing entirely new comparison methodologies that are inherently more robust to the observed levels of noise and inconsistency, moving beyond traditional normalisation paradigms. Development of the previously hypothesised normalisation methods is currently blocked pending a solution to the assessment calibration problem. |  |  |  |  |  |  |  |  |  |  |
| What evidence did the company keep about this core activity? |  |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence of searches or enquiries you made to find current knowledge |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence to show that you could only determine the outcome of the core activity by conducting experiments as part of a systematic progression of work |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence of your hypothesis and design of your experiments |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☑ | Documented results and evaluation of your experiments |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☐ | Other |  |  |  |  |  | 100-character limit |  |  |  |
| ☐ | The company did not keep records |  |  |  |  |  |  |  |  |  |

# Core 2 – Design and development of new GenAI based functionality and tools to enhance the quality and timeliness of experiential learning feedback

| Name for this core activity |  |  |  |  | 200-character limit |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Design and development of new GenAI based functionality and tools to enhance the quality and timeliness of experiential learning feedback |  |  |  |  |  |  |  |  |  |  |
| Does this activity commence after the end of the income period for the application? |  |  |  |  |  |  |  |  | No |  |
| Start and end dates |  |  | 07/2022 |  |  | to |  | 06/2025 |  |  |
| Estimated expenditure |  |  | AUD | TBC |  |  |  |  |  | .00 |
| Was some or all of this core activity conducted by a Research Service Provider (RSP) or Cooperative Research Centre (CRC)? |  | Please choose… |  |  |  |  |  |  |  |  |
| Which Research Service Provider conducted some or all of this activity? |  | Please choose... |  |  |  |  |  |  |  |  |
| A brief description of the services provided by the Research Service Provider |  |  |  |  |  |  |  |  |  |  |
| What was the hypothesis? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| Work based learning (WBL) enables learners to develop skills in real world situations, allowing participants to demonstrate work-readiness, increasing their employability, improves retention and career progression. Feedback from industry professionals is one of the most impactful WBL experience, however, coordinating this feedback is time consuming and labour intensive, inherently limiting its scalability. Work simulations can provide a standardised version of WBL experiences. However, the feedback provided is usually broad, generalised and potentially unhelpful to participants’ development. Artificial Intelligence (GenAI) offers the potential for immediate feedback to work submitted. This can help to keep participants engaged, which in turn could improve learning and course completion outcomes. However, the ability to generate meaningful feedback, to a defined quality standard is not known. Technical flaws and limitations of AI relevant to experiential learning, include: - The inability to execute structured tasks requiring precision, such as working through a set rubric to reach a specified outcome. E.g., A rubric may define a grade based on the number of correctly identified items. However, depending on how the items are provided by the student and presented in the specimen answer/exemplar, the items may not be counted correctly, resulting in the wrong rubric being selected. - Generalisation and/or or inaccurate feedback. Effective experiential learning requires student feedback to be accurate and specific to provide actionable outcomes. - Susceptibility to ‘attacks’ resulting in successful extraction of exemplars and “answers” from the system, which is particularly problematic in the education context. At the commencement of this activity, there were no known experiential learning feedback tools available which have successfully integrated this GenAI to achieve quality feedback outputs. In undertaking this activity, Practera seeks to enhance the functionality of their work based, experiential, learning platform to provide real-time, quality feedback, which will enable new forms of career-connected learning experiences that can be scaled to meet demand, overcoming time and labour limitations due to the need for manual (human) feedback. Practera hypothesises that new GenAI based experiential learning feedback functionality and tools will be capable of augmenting experiential learning by providing: - Instant, high-quality feedback on the participants’ technical and professional skills - Evaluating and enhancing feedback from industry professionals Leading to continued and/or increased participant engagement, resulting in improved course completion outcomes. Sub-hypotheses guiding the progression of the activity include: - Feedback provided by the new GenAI based tools will be: - In the proper/correct context, overcoming any risk of AI hallucinations. - Aligned with the learning rubrics. - Be of adequate quality and consistency, reflective of the input/answer (degree of detail, writing style etc.) provided (by the student) If successful, the outcome of this activity has the potential to remove the single biggest barrier to scale – cost of human engagement - from the learning experience, while providing instant feedback. This could allow for feedback on work-based learning experiences to be completed in minutes to hours (depending on complexity). |  |  |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |  |  |
| Did you conduct this core activity for a substantial purpose of generating new knowledge? |  |  |  |  |  |  |  |  | Yes |  |
| What new knowledge was this core activity intended to produce? |  |  |  |  | 1,000-character limit |  |  |  |  |  |
| In developing new GenAI based evaluation/ feedback tools, new knowledge is sought in a range of areas, including: - GenAI language models and in particular, the ability to: - Generate feedback on different types of questions e.g., essays, directions, or computer code. - Generate suitable feedback (choosing the correct weighted multiple-choice answer, correctness/accuracy of feedback, tone of feedback). - Respond/ give feedback to sparse, inadequate answers. - Strategies for developing effective prompts to obtain automated feedback on students’ inputs within defined parameters, context and delivered in a specific structure while managing the risk of AI generated hallucinations. - Strategies and algorithms to test the reliability and consistency of AI feedback/responses. - Understanding the limitations and requirements needed to obtain effective AI generated feedback/ responses, particularly in the context of experiential learning. |  |  |  |  |  |  |  |  |  |  |
| How did the company determine that the outcome could not be known in advance? |  |  |  |  |  |  |  |  |  |  |
| ☑ | There was no applicable information in scientific, technical, or professional literature or patents |  |  |  |  |  |  |  |  |  |
| ☑ | Experts in the field provided advice that there wasn't a solution that could be applied |  |  |  |  |  |  |  |  |  |
| ☑ | There wasn’t a way to adapt solutions from other companies in, and out of, Australia |  |  |  |  |  |  |  |  |  |
| ☑ | Other |  |  |  |  |  |  |  |  |  |
| ☐ | The company did not look into existing knowledge |  |  |  |  |  | 1000-character limit |  |  |  |
| Please explain what sources were investigated, what information was found, and why a competent professional could not have known or determined the outcome in advance. |  |  |  |  |  |  | 1,000-character limit |  |  |  |
| Practera actively collaborates with research agencies and industry partners, including academics, industry professionals and technical experts. At the commencement of this activity, there was no known, commercially available GenAI based tool for experiential learning evaluations and feedback. This is an emerging technology area, which currently features a number of technical risks and limitations. Some of the specific knowledge gaps and technical challenges faced include: - The ability to achieve the required level of feedback quality in relation to student inputs. - Relevance and accuracy of feedback responses due to GenAI context limitations. - The ability to parse and interpret GenAI feedback for consistency with existing evaluation matrices. |  |  |  |  |  |  |  |  |  |  |
| What was the experiment and how did it test the hypothesis? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| In developing a new GenAI based feedback model, novel algorithms and features to assess student assignments using generative AI LLMs GPT-3.5 and 4, against a specimen “top” answer, with automated feedback and scores were developed. The GenAI based evaluation/ feedback development included: - Investigate and develop methodologies to simplify work and contextual data inputs into segments manageable by GenAI - Develop algorithms to parse and interpret GenAI feedback to ensure alignment with existing rubric-based feedback on Practera - The GenAI feedback rubric was developed using historical, real-world submissions and high-quality human feedback: - 0: irrelevant/garbled text - 1: no constructive, actionable feedback - 2: some useful feedback but presented unprofessionally - 3: several points of useful feedback presented professionally - 4: feedback that meets or exceeds the depth and polish of the exemplar feedback - Create a quality assurance platform for automated test case generation and assessing feedback quality against expected standards to support iterative development and ensure quality - Collection and analysis of real-world student engagement data with AI-generated feedback from selected programs/ modules - Continuous evaluation of GenAI-generated feedback, incorporating technological upgrades and functional improvements - Comparative analysis of student cohorts with/without AI-generated feedback Experiments to test AI capabilities and develop prompts: - Design a question or instruction aimed at the student requiring some text, file-based answer or essay - Formulate a question about the student’s work, aimed at the “GenAI reviewer” which requires: - Selecting the multiple-choice answer that most closely describes the student’s work compared to the metric in the question - Providing feedback on the student’s answer based on specific prompts: - The “role/ persona” that the GenAI reviewer should “take” when providing the response - Context of the problem and expected level of detail, quality, format and relevance of the student’s answer - Parameters around the content, type and format of feedback given - A specimen exemplar for the GenAI reviewer to compare the student’s answer against and to provide feedback Using the prompts, discrete test to assess functionality and relevance of AI-generated responses and scoring, parameters tested include: - Model: GPT 3.5, GPT-3.5 with fine tuning capabilities, GPT4, GPT-4 Turbo and GPT-4o - AI creativity (ranging from 0 -2 of randomness and variability) - Types of (input) question/student responses: Academic argument/essays, informative, coding etc. - Types of answers (from student): Poor, Irrelevant, Missing Content, Perfect - Comparative performance: Particularly in reasoning, instruction following and code analysis (if applicable to assessment) Testing GenAI feedback on student outcomes The 1st program was developed to understand if GenAI feedback had knowledge domain limitations or strengths. Two experiential learning modules evaluating technical content, providing only GenAI feedback were developed, and trialled on test cohorts with data generated used for model refinement. The impact and accuracy of GenAi generated feedback on student engagement and progression included: - Feedback provided on a ‘complete’ body of work submitted by the student - Iterative feedback, allowing students to make changes A 2nd, two phased, program was developed to assess the effectiveness and impact of AI generated feedback on student engagement and skill development. Data was collected from 616 participants through skill modules and an industry project. |  |  |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |  |  |
| How did you evaluate or plan to evaluate results from your experiment? |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| As part of the initial experiments and following development of an initial prototype, the quality of feedback and multiple-choice answer selection were evaluated against the following characteristics: - Correctness of the chosen weighted multiple-choice answer and if the GenAI reviewer is capable of assessing/ determining relevance of student’s answer. - Quality: Whether the automated feedback provided sufficiently described how the student’s response compared to the exemplar. If appropriate language/tone based on the approach outlined in the AI Prompt was used. - Relevance: Whether the feedback output was pertinent to the student’s actual submission. This also overlaps with quality. The effect of GenAI generated feedback on student engagement was initially evaluated as follows: - Time between receiving and reading feedback. - The quality of the feedback. - Time taken for the student to progress to the next task. These criteria have been used to determine: - Whether/ how the quality of the feedback impacts progression. Iterative feedback will also be used to evaluate new GenAI based capabilities: - Ability to identify and evaluate changes made by the student as a result of the previous feedback and provide further feedback to the revised submissions. - Whether GenAI will be able to accurately evaluate the difference. - Consistency in feedback provided as compared to baseline approaches The correlation between feedback timeliness, student engagement (%), feedback quality and progression to the next task, and student satisfaction and program completion rates was assessed for the two student-based experiments. The impact of AI feedback on student engagement and skill development in the second real-world study was evaluated as follows: - Quantitative matrices: Student engagement and perceived effectiveness of AI feedback, rated on a Likert scale (1-5); pre- and post- module skill assessments - Statistical analysis: Paired t-tests to measure the significance of skill improvements with effect sizes calculated to indicate the degree of impact from AI feedback - Qualitative Feedback: Open-ended responses to provide insights into AI feedback's perceived role in learning and resilience Work involving retrieval-augmented generation (RAG) and prompt engineering is also being undertaken to optimise AI’s capability to answer student’s questions and the outcomes/success of this work is expected to improve student interaction with course material, allowing for further improvement to student outcomes. |  |  |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |  |  |
| Please describe any conclusions reached from your experiments. |  |  |  |  | 4,000-character limit |  |  |  |  |  |
| AI capability tests Experiments to test iterations of GPT-3.5 and GPT4 concluded that: - The initial prototypes (both GPT-3.5 and 4 versions) were able to pick the correct weighted multiple-choice answer from the input rubric (e.g., if the overall answer was right/wrong, incomplete/complete/partially complete etc.) - GPT-3.5 could provide feedback for answers/essays close in quality to the exemplar. When submissions were of poor of or middling quality, it tended to treat the submissions as if they were of high quality. Considering the range of possible qualities of student work, this effectively made effectively unusable for reviewing student assignments. This version was thus deemed unsuitable for AI marking. - Finetuning GPT-3.5 Turbo on a curated set of Practera-specific assessments yielded a new model-based technique that outperformed the original GPT-3.5 version, although this showed promise for specific, high-volume assessment types, significant effort was required in data curation and management. - The initial GPT-4’s ability to return quality feedback was highly dependent on the type of question and quality of the prompt. Initial tests used relatively high quality and consistent AI prompts. Adequate and useful feedback was provided for text and code-based questions with different levels of answer quality. Feedback was more erratic for list or instruction -based answers, with totally wrong feedback being provided for the poorest answers. - Subsequent releases of GPT-4 Turbo and GPT-4o provided iterative improvements to feedback provided - GPT-4 Turbo offered a better balance of performance, cost and features, although initial versions sometimes exhibited “laziness” or verbosity issues that required further prompt adjustments and monitoring - Benchmarking of GPT-4o against GPT-4 for feedback quality and latency showed improved cost efficiency and speed while maintaining or exceeding the quality of GPT-4. GPT-4o is now the chosen GenAI model used by Practera due to its proven capabilities and stability. It has also shown significant promise as a future optimisation path, pending further long-term evaluation of its consistency and reliability for specific feedback generation tasks. GenAI feedback on student outcomes Student outcomes from the second study using GenAI generated feedback include: - Statistically significant improvements in teamwork and conflict resolution abilities was reported, conflict resolution abilities increased from 4.1 to 4.5 on average. AI feedback was rated 4.3/5 in constructiveness and supporting iterative improvement - AI feedback prompted students to reevaluate their problem-solving approaches, increasing critical thinking skills by 15%, scores on adaptability raised from 4.2 to 4.7 - A 12 % increase in ability to effectively present innovative ideas was noted, with assessment scores improving from 3.9 to 4.4. AI feedback was rated 4.2/5 in helping students develop creative problem-solving skills and resilience - AI based feedback assisted in enhancing students’ cultural awareness and adaptability, with students showing improvements in multiple key skills - AI based feedback was instrumental in guiding students through complex data-driven tasks, targeted feedback ensured understanding and application of key data science concepts, resulting in students showing notable skill improvements These modules received average engagement ratings of 4.3/5 and 89% of students recommending AI-based feedback learning. The immediacy and specificity of the feedback were cited as being critical to maintaining motivation and in fostering self-regulated learning, empowering students to take ownership of their skill development; supporting the hypothesis that AI generated feedback can improve course completion outcomes. |  |  |  |  |  |  |  |  |  |  |
| What evidence did the company keep about this core activity? |  |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence of searches or enquiries you made to find current knowledge |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence to show that you could only determine the outcome of the core activity by conducting experiments as part of a systematic progression of work |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) |  |  |  |  |  |  |  |  |  |
| ☑ | Evidence of your hypothesis and design of your experiments |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) Cybersecurity Mini & Team Capstone.docx Sustainability Data Analytics Mini Capstones.docx AI Feedback analysis.xlsx video1303909542.mp4 |  |  |  |  |  |  |  |  |  |
| ☑ | Documented results and evaluation of your experiments |  |  |  |  |  |  |  |  |  |
|  | Please provide references (not included in the application) Lessons learned from testing an application that uses AI_ChatGPT – Paul Maxwell-Walters Impact of AI Feedback on Professional Skills Development: Evidence from the London School of Economics Skills Accelerator Program |  |  |  |  |  |  |  |  |  |
| ☐ | Other |  |  |  |  |  | 100-character limit |  |  |  |
| ☐ | The company did not keep records |  |  |  |  |  |  |  |  |  |

# Supporting – Experimental planning, coordination, management, and documentation

| Name for this supporting activity |  |  |  | 200-character limit |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Experimental planning, coordination, management, and documentation |  |  |  |  |  |  |  |  |
| Was some or all of this activity conducted by a Research Service Provider (RSP) or Cooperative Research Centre (CRC)? | Please choose… |  |  |  |  |  |  |  |
| Which Research Service Provider conducted some or all of this activity? | Please choose... |  |  |  |  |  |  |  |
| A brief description of the services provided by the Research Service Provider |  |  |  |  |  |  |  |  |
| Briefly describe this supporting activity |  |  |  | 1,000-character limit |  |  |  |  |
| Planning, coordination, management, and documentation activities specific to the related core activities were: - Definition of technical objectives - Planning of work activities - Management and documentation of experiments - Search and review potential solutions to technical challenges in the academic and professional literature - Coordination of research partners regarding progression, outcomes, and research direction |  |  |  |  |  |  |  |  |
| Which core activities are supported by this supporting activity? |  |  |  |  |  |  |  |  |
| - Core 1 – Design and Development of Data Analytics and Machine Learning System for Quantifiable Skills Development Through Experiential Learning - Core 2 – Design and development of strategies for integrating Generative Artificial Intelligence to provide feedback for enhanced experiential learning |  |  |  |  |  |  |  |  |
| How did this activity directly support the core activities? |  |  |  | 1,000-character limit |  |  |  |  |
| This supporting activity is required to plan, coordinate, and manage research activities undertaken and to ensure the systematic progression of work is undertaken according to the project objectives. Documentation is an element of this work required to refine hypotheses further, evaluate experimental results and demonstrate the validity and authenticity of conclusions drawn from experiments. |  |  |  |  |  |  |  |  |
| When was this supporting activity conducted? |  | 07/2019 |  |  | to |  | 06/2025 |  |
| For the selected income period, what was the estimated expenditure for this supporting activity? |  | AUD | TBC |  |  |  |  | .00 |
| Did this activity produce a good or a service, or is it directly related to producing a good or a service? |  |  |  |  |  | No |  |  |
| Did this activity fall into one of the categories that exclude it from being a core activity? |  |  |  |  |  | No |  |  |
| Was this activity undertaken for the dominant purpose of supporting the core activity? |  |  |  |  |  | Not applicable |  |  |

# Supporting – Data collection, pre-processing, feature selection and ontological mapping

| Name for this supporting activity |  |  |  | 200-character limit |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data collection, pre-processing, feature selection and ontological mapping |  |  |  |  |  |  |  |  |
| Was some or all of this activity conducted by a Research Service Provider (RSP) or Cooperative Research Centre (CRC)? | Please choose… |  |  |  |  |  |  |  |
| Which Research Service Provider conducted some or all of this activity? | Please choose... |  |  |  |  |  |  |  |
| A brief description of the services provided by the Research Service Provider |  |  |  |  |  |  |  |  |
| Briefly describe this supporting activity |  |  |  | 1,000-character limit |  |  |  |  |
| Core metrics: Various exploratory and statistical analyses were conducted on datasets collected by Practera to determine proxy measures for not easily measurable events. Ontology and xAPI development: Ontology graph analysis was combined with the xAPI data recording standard to create a holistic Practera data view. This enabled ease of interoperability, data interpretation, and feature extraction between Practera data and other education data. Data pre-processing: Practera data requires significant pre-processing and wrangling. Algorithms to automate these processes were developed to generate model readable input data while maintaining utility. Data collection: Additional data collection was needed as existing datasets did not contain appropriate data. Data collection for feedback purposes (for GenAI training, feedback themes, their effectiveness etc) is also necessary. Data reporting/presentation: The Practera data structure is complex. A data extraction function was developed to simplify the data structure, allowing key matrices to be calculated and presented in a simplified manner. |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |
| Which core activities are supported by this supporting activity? |  |  |  |  |  |  |  |  |
| - Core 1 – Design and Development of Data Analytics and Machine Learning System for Quantifiable Skills Development Through Experiential Learning - Core 2 - Design and development of strategies for integrating Generative Artificial Intelligence to provide feedback for enhanced experiential learning |  |  |  |  |  |  |  |  |
| How did this activity directly support the core activities? |  |  |  | 1,000-character limit |  |  |  |  |
| Data processing and input selection are important first steps before any possible research or modelling. Practera undertook extensive work to collect appropriate data, map data attributes, features and other metadata, and determine the most appropriate statistical and data pre-processing techniques to generate high-quality input data and define useful metrics for their reporting and research. In order to obtain learnings from the data and analyses performed, the results have to be presented in an understandable and meaningful manner, requiring Practera to develop a new extraction function |  |  |  |  |  |  |  |  |
| ###### Additional response – not included in application |  |  |  |  |  |  |  |  |
| When was this supporting activity conducted? |  | 07/2019 |  |  | To |  | 06/2025 |  |
| For the selected income period, what was the estimated expenditure for this supporting activity? |  | AUD | TBC |  |  |  |  | .00 |
| Did this activity produce a good or a service, or is it directly related to producing a good or a service? |  |  |  |  |  | No |  |  |
| Did this activity fall into one of the categories that exclude it from being a core activity? |  |  |  |  |  | No |  |  |
| Was this activity undertaken for the dominant purpose of supporting the core activity? |  |  |  |  |  | Not applicable |  |  |

# Supporting - System and feedback integration testing

| Name for this supporting activity |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| System and feedback integration testing |  |  |  |  |  |  |  |  |
| Was some or all of this activity conducted by a Research Service Provider (RSP) or Cooperative Research Centre (CRC)? | Please choose… |  |  |  |  |  |  |  |
| Which Research Service Provider conducted some or all of this activity? | Please choose... |  |  |  |  |  |  |  |
| A brief description of the services provided by the Research Service Provider |  |  |  |  |  |  |  |  |
| Briefly describe this supporting activity |  |  |  | 1,000-character limit |  |  |  |  |
| This activity involves the following processes to ensure the stable, seamless integration of GenAI into the Practera teaching platform for optimised user interaction and provision of AI generated feedback delivery mechanisms, including: - Developing continuous integration/continuous delivery (CI/CD) pipelines for deploying and testing modifications to the GenAI integration. - Conducting end user acceptance testing (UAT) to validate the integration's usability and feedback relevance. Adapting and refining user interfaces based on UAT outcomes. - Development of novel integration methodologies for integrating iterative GenAI models developed with educational platforms (Practera). |  |  |  |  |  |  |  |  |
| Additional response – not included in application |  |  |  |  |  |  |  |  |
| Which core activities are supported by this supporting activity? |  |  |  |  |  |  |  |  |
| Core 3 - Design and development of new GenAI based functionality and tools to enhance the quality and timeliness of experiential learning feedback |  |  |  |  |  |  |  |  |
| How did this activity directly support the core activities? |  |  |  | 1,000-character limit |  |  |  |  |
| This supporting activity involves the integration of GenAI into Practera’s teaching platform to allow for the experimental design, development and testing of new GenAI based functionality and tools to enhance the quality and timeliness of experiential learning feedback. The development and refining of the LLM is an iterative and ongoing process to ‘teach’ the LLMs (GPT3.5 and GPT4) what is required of them. Therefore, a process to feed user feedback into the GenAI model is required to refine the system. Consequently, it is necessary to develop algorithms and strategies to enable the processes described above to occur in a continuous and (semi) autonomous manner. |  |  |  |  |  |  |  |  |
| ###### Additional response – not included in application |  |  |  |  |  |  |  |  |
| When was this supporting activity conducted? |  | 07/2022 |  |  | to |  | 06/2025 |  |
| For the selected income period, what was the estimated expenditure for this supporting activity? |  | AUD | TBC |  |  |  |  | .00 |
| Did this activity produce a good or a service, or is it directly related to producing a good or a service? |  |  |  |  |  | No |  |  |
| Did this activity fall into one of the categories that exclude it from being a core activity? |  |  |  |  |  | No |  |  |
| Was this activity undertaken for the dominant purpose of supporting the core activity? |  |  |  |  |  | Not applicable |  |  |

Government grants

Government grants (not included in application)

The following Australian government grants were received in relation to the R&D activities: Cooperative Research Centre Project: CRCPSEVEN000070 - Privacy-Preserving Analytics for the Education Technology Industry

Approval

| Approval |  |
| --- | --- |
| I confirm that the following is correct to the best of my knowledge and belief: - The above information is true, correct and accurately reflect the work undertaken in all material detail. - The R&D activities were undertaken for Intersective Pty Ltd and not to a significant extent for any other entity. - The core activities described above were undertaken to generate new knowledge (including in the form of new or improved materials, products, devices, processes or services). - The outcomes of the core activities could not have been known or determined in advance based on searches or enquiries made by Intersective Pty Ltd; specifically: - There was no applicable information in scientific, technical, or professional literature or patents. - Experts in the field provided advice that there was no solution that could be applied. - There was no way to adapt solutions from other companies in, and out of, Australia. - The outcomes of the core activities could only be determined by conducting a systematic progression of work which followed the scientific method, involving: - The formulation of a hypothesis; - The conducting of an experiment to test the hypothesis; - The observation and evaluation of results; and - The generation of logical conclusions. - Software developed during the core activities was not developed for the dominant purpose for use by Intersective Pty Ltd or any related parties for their internal administration. - The core activities were not routine industry activities or minor stylistic or cosmetic modifications. - The core activities are not excluded from being core activities, pursuant to those listed in s355-25(2) of the ITAA97 which includes: - Market research, market testing or market development, or sales promotion (including consumer surveys) - Management studies or efficiency surveys - Research in social sciences, arts or humanities - Activities associated with complying with statutory requirements or standards, including maintaining national standards, calibrating secondary standards, or routine testing of components, products or processes - The supporting activities described above were directly related to the core activities and were an essential component in the generation of new knowledge. - Dated contemporaneous records that substantiate the conducting of the R&D activities are maintained, particularly in relation to the generation of new knowledge and the undertaking of a systematic progression of work. |  |
| Name: |  |
| Position: |  |
| Signature: |  |
| Date: |  |